CO2 Foodprint: Carbon Footprint Calculator

Members: Soma Badri (product owner), Riley Murphy, Destin Wong, Raymond Lee, Kelley Broderick (scrum master)

April 21, 2021

|  |  |  |
| --- | --- | --- |
| Goal: Learning new resources | Story Points | Priority |
| As a developer, I want to make a drawing/diagram for each page (front page especially) in order to outline the app   * Create a diagram for each page (2 hrs) | 5 | 1 |
| As a developer, I want to learn more about react & html & javascript to make this project   * Code Academy or other * Test out ionic | Spike |  |
| As a developer, I want to find/learn about mongodbl to use for a backend database   * Web research | Spike |  |
| As a developer, I want to learn different APIs to decide what is most appropriate for this project.   * Web research | Spike |  |

Actions to stop doing:

The team should stop allowing daily scrum meetings to go over 15 minutes, because the meetings are less effective that way.

Actions to start doing:

The team should be more accurate at estimating work tasks, since tasks (diagram making) were under-estimated last sprint.

Actions to keep doing:

The team should keep having regular meetings.

Work completed: page design (only story), learning react, found an api

Work completion rate: 100%