CO2 Foodprint: Carbon Footprint Calculator

Members: Soma Badri (product owner), Riley Murphy (scrum master), Destin Wong, Raymond Lee, Kelley Broderick

Sprint Date: Weeks 6-8

Sprint 3

|  |  |  |
| --- | --- | --- |
| Goal | Story Points | Priority |
| As a user, I want to have a profile so I can see my information   * Set up backend to take in google auth code and be able to save a json object for each user with recipes and such (2 hrs) | 20 | 1 |
| As a user, I want to see ideas/tips/swaps so that I can take inspiration from them in my own recipes   * Set up backend for seeing other peoples posts/profiles in dashboard (3 hrs) | 13 | 2 |
| As a user, I want the ability to post recipes so that I can share my personal recipes/tips/swaps   * Post recipes page UI (2 hrs) | 13 | 3 |
| As a user, I want the ability to see my friend’s profiles so that I can have a social aspect   * Set up backend for seeing friends (get call) (2 hrs) | 20 | 4 |

|  |  |
| --- | --- |
| Backlog from Sprint 2 | Story Points |
| As a user, I want the ability to have a score for emission use so I can strive for a more sustainable lifestyle and measure it numerically   * Save your recipe score to an overall user emission count (2 hrs) | 13 |
| As a user, I want the ability to input emission alternatives (such as riding bike instead of a car) so that I can track my emission use in/out   * Same idea as food but with minusing (2 hrs) | 8 |

Actions to stop doing:

The team should stop merging right before our demo meetings and instead merge earlier so we can catch bugs with ample time before meetings.

Actions to start doing:

The team should start having more reasonable task boards so we can avoid needing to use a backlog from previous sprints.

Actions to keep doing:

The team should keep having regular meetings. This sprint was very productive to get to our mvp.

Work completed:

-Implement minus pts for good transportation

-Set up backend to take in google auth code and be able to save a json object for each user with recipes and such

-Post recipes page UI

Work completion rate: 75%