CO2 Foodprint: Carbon Footprint Calculator

Members: Soma Badri (product owner), Riley Murphy (scrum master), Destin Wong, Raymond Lee, Kelley Broderick

Sprint Date: Weeks 8-10

Sprint 4

|  |  |  |
| --- | --- | --- |
| Goal  (\*) = reach | Story Points | Priority |
| As a user, I want to be able to save recipes that I have viewed from others to see/use later on   * Be able to see other users & get to their pages, follow them so it saves their profile to your friends (4 hrs) * Make other user profile page UI (pic, name, recipes) (2 hrs) * Save their recipe to your list (2 hrs) * See how many people saved **your** recipes and how many followers you have (\*) (1 hr) | 20 | 1 |
| As a user I want to be able to see other user’s posts on the dashboard so that I can see what others are doing and like or follow those users   * Other people’s posts go to dashboard (2 hrs) * Be able to click on these posts and go to their profile (1 hr) | 13 | 2 |
| As a user, I want to be able to view the site on mobile so I can view it any time   * Restructure for mobile (3 hrs) | 20 | 3 |
| As a developer, I want somewhere to host our website   * Firebase (<1 hr) | 20 | 4 |

Actions to stop doing:

The team should stop leaving merging to the last minute because there’s always something wonky with the CSS

Actions to start doing:

The team should start renaming the CSS components so that they have unique names for each page bc it can edit other pages if they’re the same

Actions to keep doing:

The team should keep pulling each others changes and ensuring that they work on everyone’s computer

Work completed:

-Be able to see other users & get to their pages, follow them so it saves their profile to your friends

-Make other user profile page UI (pic, name, recipes)

-Save their recipe to your list

-Other people’s posts go to dashboard

-Be able to click on these posts and go to their profile

Work completion rate: 63%

(We decided not to host our app and we couldn’t finish mobile formatting & liking recipes in time)